CityFibre Roadworks – Update 26th January

Please be advised that the CityFibre High Street road closure has been

extended until 29th January. A number of unrecorded shallow services

were unearthed as part of the works, resulting in more hand digging than

originally planned, which has slowed down the progress of the works.

We have been advised that all CityFibre teams have been deployed to

these works in an attempt to get the road reopened as quickly as

possible.

Kind regards,

Alfriston Parish Council